Guide 2. APT Project Development

Capstone Course

1. Project APT Progress Summary

Below, you will find different fields that you must complete with the requested information.

| Project APT Progress Summary | The Meetings App project aims to develop a professional video conferencing platform with real-time translation, automatic captions, and summarized report generation, designed to enhance multilingual communication in business environments. During the project’s development, several key activities were carried out, organized by phases: ### Initial Definition and Documentation Foundational documents were prepared, including the Project Charter, Initial Presentation, APT Project Definition, and the Software Requirements Specification (SRS). These established the objectives, functional and non-functional requirements, system scope, and team roles. ### Design and Architecture The System Architecture Document (SAD), Extended Use Case Document, and Figma mockups were produced. These defined the system’s technical structure, data model, views, diagrams, and the layered architecture that will guide implementation. ### Planning and Management The Work Breakdown Structure (WBS) Matrix, Requirements Sheet, and Gantt Chart were created to organize tasks, timelines, and project costs in accordance with PMI methodology. To date, the specific objectives of requirements gathering, architectural design, process modeling, technical planning, and documentation have been successfully achieved. |
| --- | --- |
| Objectives | ### Project Objective Develop a professional video conferencing platform that enables multilingual communication through real-time translation, automatic subtitles, and summarized meeting reports. ### Specific Objectives - Implement simultaneous translation functionality with real-time subtitles. - Develop a module to automatically generate meeting reports for subscribed users. - Integrate video call and chat functionalities using technologies such as WebRTC and WebSocket. - Create management modules for users, profiles, rooms, languages, subscriptions, and system settings. - Design a structured and optimized database to manage system information. - Ensure data security and confidentiality through authentication, role-based access, and encryption. - Incorporate a payment gateway for subscription management. - Guarantee cross-platform compatibility and a responsive user interface design. |
| Methodology | Methodology A hybrid methodology will be applied, combining elements of traditional project management (PMI) with agile practices, in order to structure the project stages while remaining adaptable to changes throughout development. - Traditional Approach (PMI): Sequential phases will be followed with key deliverables: project charter, requirements specification (SRS), architectural design (SAD), development, testing, and closure. Each phase will include its own planning, assigned responsibilities, tools, and change control mechanisms. - Agile Approach: Work will be carried out in iterative cycles, prioritizing critical features such as video calls with real-time subtitles, translation API integration, and user/subscription modules. Progress will be evaluated weekly, with progressive corrections and improvements applied as needed. ### Main Project Stages - Initial Definition and Documentation (charter, SRS, requirements, mockups) - Software and Database Architecture Design - Iterative Development of Core Functionalities - Integration of External Services (translation, payment gateway) - Execution of Quality, Security, and Performance Testing - Final Delivery, Documentation, and Product Presentation ### Technical Architecture Throughout the entire process, a layered architecture will be applied, ensuring a clear separation between presentation, business logic, and data access. The system will be developed using modern technologies such as React, Django, WebSocket, WebRTC, and Azure services. |
| Progress Evidence | These are the evidences we will present for our APT project, as they clearly represent the most significant progress and demonstrate the fulfillment of the objectives defined in the different phases of development. Informe ERS DAS Caso de uso Extendido Definición APT Acta de constitucion In the development of the Meetings App documentation, we combined formal planning with agile practices to work in an organized yet flexible manner. We used tools such as Microsoft Project, Figma, and technical documentation in the IEEE format to ensure quality in every deliverable. We also leveraged previous material and artificial intelligence as guidance and support, while always maintaining the team’s original work. |
| 2. Work Plan Monitoring |
| Carefully review your work plan, focusing especially on the progress status and adjustments column. |

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competence or Competency Units | Activities | Resources | Activity Duration | Responsible | Observations | Progress Status | Adjustments |
| -Elicit, analyze, and prioritize functional and non-functional requirements. Design the architecture for a secure, scalable, and maintainable web solution Develop front-end and back-end, integrating APIs (e.g., speech-to-text/translation services) and third-party services (payments/subscriptions). -Model and implement the database, ensuring data integrity. Automate testing and apply quality and usability criteria. Manage the project lifecycle with planning, change control, and documentation. | Gather and document the system’s functional and non-functional requirements. Develop the architecture diagram, and define components and data flows. Develop landing page, login, database connection, user interface, messaging system, profiles, communities, calls and video calls, translation, and Azure integration. -Create the tables, define relationships, design the Entity-Relationship (ER) model, connect the database to the project, and perform security testing on the tables. | Notion, Google Docs, team meetings. Draw.io, technical documentation, and Figma. -Azure Cloud, Visual Studio Code, Github, Docker. Supabase Database, DBeaver, Modelio, | 2 hours 10 hours 2 Weeks 2 Days | the entire team -Lucas Antil y Cristóbal Cona -Branco Molina, Joan Garcés -Branco Molina | Difficulties arose in identifying and classifying certain non-functional requirements. It was necessary to review supporting material and validate the prioritization criteria with the team to ensure consistency in the final document. The general system architecture was successfully designed as it will be presented on the Meetings App website. However, this process required considerable time due to the number of diagrams that had to be developed: sequence diagrams, activity diagrams, use case diagrams, and extended use case diagrams. It was also necessary to model the database and build the relational model, where it was identified that many tables were not relevant. Each table had to be analyzed in order to retain only the business-critical ones, which enabled the proper structuring of the class diagram and the component diagrams. Minor difficulties arose in the database connection due to connectivity issues caused by lack of internet access in the Docker container, as well as connection failures during calls between two distant users. A minor difficulty arose during the development of the Entity-Relationship (ER) model due to Supabase malfunctioning, so DBeaver was used instead. | -Completed -Completed In development -Completed -Not started. (Planned for the third delivery) Not started. (Planned for the third delivery) | Certain requirements were reformulated to improve clarity, and the writing format was standardized following the IEEE structure. Unnecessary tables were removed from the relational model, the main entities were organized, and the class and component diagrams were adjusted to reflect only the business elements that provide real value to the system. A 'Main Menu' was created, and the settings shortcut was regrouped under this section. Additional tables were created during development (e.g., tables required for the add-connections functionality). |

3. Adjustments Based on Monitoring

Delve into the observations of your work plan. Analyze the planned activities and highlight which aspects facilitated or hindered the execution of the plan. Explain how you addressed and/or will address the obstacles. Finally, indicate the adjustments you made to the work plan based on this analysis.

### Factors that have facilitated and/or hindered the development of my work plan: ### Challenges - Supabase integration in Docker (Docker does not allow the internet connection required by Supabase). - WBS Matrix (Work Breakdown Structure). - System Architecture Document (SAD): specifically the sequence and activity diagrams. - Implementation of the invitation system, which required different approaches, shifting from URL-based invitation links to code-based invitations. - Synchronization issues during calls. - Real-time message updates sampling: there was a delay that required refreshing the page to display new messages. ### Facilitators - Login and Register implementation using Supabase Authentication interface. - Development of the messaging interface for private servers. - Initial development of the Landing Page. - Project Charter. - Requirements Specification Matrix (ERS). - Requirements Sheet.

Adjusted or Eliminated Activities: The settings interface has been adjusted to now belong to the application’s Main Menu in Meetings. It is designed with a tab-based interface, avoiding the blocking of the initial screen, instead of creating a button that opens a full-screen menu.

Activities Not Started or Delayed: ### Not Started - Quality Assurance (QA) - Testing ### Delayed - Nothing is currently delayed.